## Slide 1: Scrum Meetings Scrum Ceremonies
03

## Slide 2: 1. Sprint Planning Meeting
The Sprint Planning meeting is when the iteration ( Sprint) is planned
It is time-boxed to eight hours for a one month Sprint.
For shorter Sprints allocate proportionately less of the total Sprint length to this meeting (for example, two weeks would be a four-hour Sprint Planning Meeting).

## Slide 3
The Sprint Planning Meeting consists of two parts.
  The first part is ,what will be done in the sprint is decided upon.
  The second part (a four-hour time-box for a monthly sprint) is when the TEAM figures out how it is going to build this functionality into a product increment during the Sprint.

## Slide 4
So there re two parts of the sprint meeting “What” and “How”?

## Slide 5: Part 1:
In first part, the product owner presents the top priority product backlog to the TEAM.
They work together to figure out what functionality is to be developed during the next sprint.
The input to this meeting is the product backlog, the latest increment of product, the capacity of the TEAM, and past performance of the TEAM.
The amount of backlog the TEAM selects, is solely up to the TEAM.
Only the TEAM can assess what it can accomplish over the upcoming Sprint.
Having selected the Product Backlog, a Sprint Goal is crafted
The Sprint Goal is an objective that will be met through the implementation of the Product Backlog.
This is a statement that provides guidance to the TEAM on why it is building the increment.

## Slide 6: Part 2:
In the Second Part of the sprint planning meeting, the TEAM addresses the question of “how?”
During the Second Part of the sprint planning meeting (four hour time-box for a monthly sprint), the TEAM figures out how it will turn the product backlog selected during sprint planning meeting (what) into an increment. The TEAM usually starts by designing the work.
While designing, the TEAM identifies tasks.
These tasks are the detailed pieces of work needed to convert the Product Backlog into Working Software.
Tasks should have decomposed so they can be done in less than one day.
This task list is called the Sprint Backlog.

## Slide 7
The Product Owner is present during the second part of the Sprint planning meeting to clarify the Product Backlog and to help make trade-offs.
If the TEAM determines that it has too much or too little work, it may renegotiate the Product Backlog with the Product Owner.
The TEAM may also invite other people to attend in order to provide technical or domain advice.

## Slide 8: 2. Daily Scrum meeting
Each TEAM meets daily for a 15-minute inspect and adapt meeting called the daily scrum. The Daily scrum is at the same time and same place throughout the sprints. During the meeting, each TEAM member explains:
  What he/she has accomplished since the last meeting.
  What he/she is going to do before the next meeting.
  What obstacles are in his or her way.
  Daily Scrums improve communications, eliminate other meetings, identify and remove impediments to development, highlight and promote quick decision-making, and improve everyone's level of project knowledge.
  The ScrumMaster ensures that the TEAM has the meeting.

## Slide 9
The TEAM is responsible for conducting the Daily Scrum.
The ScrumMaster teaches the TEAM to keep the Daily Scrum short by enforcing the rules and making sure that people speak briefly.
The ScrumMaster also enforces the rule that non-members of the TEAM are not allowed to talk or in anyway interfere with the Daily Scrum.
The Daily Scrum is not a status meeting. It is not for anyone but the people transforming the Product Backlog items into an increment (the TEAM).
The Daily Scrum is an inspection of the progress toward that Sprint goal (the three questions).

## Slide 10: 3. Sprint Review meeting
At the end of the sprint, a sprint review meeting is held.
This is a four hour time-boxed meeting for one month sprints.
For sprints of lesser duration, allocate proportionately less of the total sprint length to this meeting (for example, two weeks would be a two-hour sprint review).
During the Sprint Review, the Scrum TEAM and stakeholders collaborate about what was just done.
Based on that and changes to the Product Backlog during the Sprint, they collaborate about what are the next things that could be done.

## Slide 11
This is an informal meeting, with the presentation of the functionality intended to foster collaboration about what to do next.
The Product Owner identifies what has been done and what hasn’t been done.
The TEAM discusses what went well during the Sprint and what problems it ran into, and how it solved these problems.
The TEAM then demonstrates the work that is done and answers questions.
The Product Owner then discusses the Product Backlog as it stands.
He / she projects likely completion dates with various velocity assumptions.
The Sprint Review provides valuable input to subsequent Sprint Planning meeting.

## Slide 12: 4. Sprint Retrospective meeting
No matter how good a Scrum TEAM is, there is always opportunity to improve.
Although a good Scrum TEAM will be constantly looking for improvement opportunities, The TEAM should set aside a brief, dedicated period at the end of each sprint to deliberately reflect on how they are doing and to find ways to improve.
This occurs during the Sprint Retrospective.
The sprint retrospective is usually the last thing done in a sprint.
Many TEAMs will do it immediately after the sprint review.
The entire TEAM, including both the ScrumMaster and the product owner should participate.

## Slide 13
After the Sprint Review and prior to the next Sprint Planning meeting, the Scrum TEAM has a Sprint Retrospective meeting.
This is a three hour, time-boxed meeting for monthly Sprints (allocate proportionately less of the total Sprint length to this meeting).
The purpose of the Retrospective Meeting is to inspect how the last Sprint went in regards to people, relationships, process and tools.

## Slide 14
Key elements of the Sprint Retrospective are:
  Process improvements are made at end of every Sprint - ensures that the project TEAM is always improving the way it works.
  The Retrospective is a collaborative process between all members of the TEAM, the Product Owner, and the ScrumMaster.
  All TEAM members identify what went well and what can be improved
  ScrumMaster prioritises actions and lessons learnt based on TEAM direction
  Helps the TEAM formation and bonding as any areas of conflict can be identified and dealt with.

## Slide 15: Thank you
QA hopes you enjoyed your course,
as much as we enjoyed teaching you.